# Cuttle Brook Local Nature Reserve

Management Plan

2015 - 2019

Introduction

This document is the fifth management plan for Cuttle Brook Local Nature Reserve (the Reserve). With each plan enjoying a five year working life, this plan will take the Reserve up to the completion of its first quarter of a century - a significant measure of success.

However, with 20 years of water under the bridge(s), it is worth briefly reviewing progress to date in order to set the context for the next 5 years and beyond.

The four principle aims set out by previous plans were:

- To protect, maintain and, wherever possible, enhance the conservation interest of the Reserve and its local environment.

- To improve public access to the Reserve.

- To foster understanding, appreciation and enjoyment of the Reserve.

- To increase community involvement in the Reserve.

So, in our first 20+ years, how have we got on with furthering these aims? Well, the first thing that any time-travelling visitor from 1993 would notice is the woodland. Trees planted before the Reserve was designated have grown up…and up. There are also large areas of semi-mature trees that were bare grassland two decades ago. In fact the overall impression of the Reserve in the early1990s was one of open, rough grassland with a small river running through it. Now it is a visibly more diverse area with an intimate mix of woods and meadows, but also with areas of fen and a well-established pond.

The next thing that might strike our visitor was how easy it was to get around the Reserve on well-maintained paths and impressive infrastructure – bridges, board walks, a dipping platform, seats. What is less obvious is that some of the structures are in their second or third incarnation, while much of the rest looks so settled into its landscape that it could have been there forever. But the obvious changes, the big stuff like trees and ponds, would only tell part of the tale. If our visitor had been fortunate enough to set the dial for June 2014 they would have been treated to meadows that were a clash of colour. The 1990s monochrome fields of coarse, agricultural grasses having given way to a blazing, hay-meadow scene full of variety and rich with botanical interest.

What a day-tripping visitor would probably not see would be one of the scores of school parties or guides groups that have used the Reserve, or one of the many public events that have been held over the years. Though they might well notice the increased number of walkers enjoying the area. They might also note the increased number of dogs.

There is a very good chance of any visitor coming across a volunteer or group of volunteers working on the Reserve. ‘Work-parties’ have always been well-attended and as regular as clockwork – with the not-infrequent addition of special events. Initially monthly, work-parties are now twice-monthly events, with the ‘Third Sunday’ work-parties regularly being supported by 15 or more volunteers. And on any day there is likely to be the odd volunteer out picking up litter or just keeping an eye on the place.

So how have we got on with delivering those core aims? On the face of it, we’ve done exceptionally well, but a probing visitor might challenge that presumption and ask a few searching questions: it looks a more interesting place than 20 years ago, but is it really more diverse? How do we know? Why is the Brook still so relatively dull? What have we done to improve this central feature? Has our stewardship been universally successful, or have we unintentionally lost some species? If so, which ones and should we be worried? Has our success in some areas, such as provision of public access, caused problems elsewhere (litter, disturbance, dog-fouling)? In short, how do we know that we are moving in the right direction? The honest answer is that we don’t really know for sure. We think we are and we see lots of indications (colour-rich meadows and tall trees) that suggest improvement but we have very little objective evidence and some glaring problems that need to be addressed. That’s not to say that we should be hard on ourselves, or that we necessarily need to change direction, but, in the years ahead, we should try to address the short-comings as well as celebrating the successes.

So what are these short-comings? Basically they come down to a few key issues: lack of detailed knowledge of some aspects of the Reserve; some neglected habitats; and a few significant challenges that remain unresolved.

We need to know more about a lot of aspects of the Reserve so that we can better understand the changes and pressures it is facing and, most importantly, so that we can monitor those changes to inform future actions. So, it is proposed that the next five years will see an increased emphasis on surveys of the various plants and animals communities that inhabit the Reserve, together with monitoring of the physical environment, especially the water environment.

To date our woodland management has been low-key, however, in the 20+ years of the Reserve the woodlands have all moved on from being young plantations to being semi-mature woods. The management of these woods now needs to be proactively planned – leaving them to develop un-touched will not produce the best results for wildlife, landscape or amenity.

We have made some significant gains for the freshwater environment - with the addition of the pond and the water management on the sedge and reed beds, but there is lots more that could be done to increase the freshwater opportunities on the Reserve. There is no escaping that we have been thwarted in our stewardship of the brook; too often, the brook’s natural propensity to flood has resulted in dredging and severe vegetation clearances with deleterious effects for wildlife and no long-term solutions to the flooding issue (accepting that flooding will always be a feature of the ‘flood meadows’ and is not a ‘bad thing’ for the Reserve itself). We must make efforts to find a sustainable solution that will benefit the environment while protecting property from the normal flood events.

The other glaring issue that needs to be addressed is ‘dog-walking’. In moderation the activity is not a problem, but the perception (which should be tested) is that the Reserve has become something of a Mecca for dog-walkers, including those walking dogs for others for commercial gain, and that the level of use is unsustainable and having a deleterious effect on both human visitors and wildlife.

We also need to consider the wider environmental factors affecting the Reserve: Development, climate change, disease, flooding.

And what about the Reserve in its wider landscape and ‘ecoscape’ – we can’t treat the Reserve as an isolated unit, it isn’t big enough. It needs to be a refuge from which wildlife can spread, but it also needs to be accessible to migrants and available for transient species and individuals. Isolation can be ecological strangulation.

So, to sum up; Phase 1, the establishment phase, has been a great success. Cuttle Brook LNR is well-established, well-used and much loved by local people. But there are significant issues that will increasingly require attention and this plan should provide the framework and focus for that attention at the start of Phase 2 – the enhancement phase.

Main Aims

- To protect, maintain and, wherever possible, enhance the conservation interest of the Reserve and its local environment.

- To improve public access to the Reserve.

- To foster understanding, appreciation and enjoyment of the Reserve.

- To increase community involvement in the Reserve.

Management Objectives

- Protecting and enhancing conservation interest:

- To manage the meadows to improve their floristic diversity.

- To protect and enhance the sedge and reed beds.

- To protect and enhance the aquatic habitats on the Reserve.

- To maintain and enhance existing tree planting.

- To focus management on protecting and enhancing populations of ‘flagship’ species where appropriate.

- To monitor and record (including photographs) the effects of management.

- To seek opportunities to enlarge the Reserve and its links to other land as opportunities arise.

- To undertake studies and monitoring to gain a better knowledge of the environment, wildlife and individual habitats found on the Reserve.

- Improving public access to the Reserve;

- To maintain an ‘all weather’ route around the Reserve.

- To maintain access for those with special needs.

- To increase availability and quality of information about the Reserve.

- To maintain or improve existing access provision.

- Fostering understanding, appreciation and enjoyment of the Reserve;

- To  promote usage of the Reserve that accords with its main purposes.

- To explore other means of interpreting the Reserve.

- Increasing  community involvement in the Reserve;

- To encourage volunteer participation in Reserve management.

- To encourage formal and informal educational usage of the Reserve (e.g. school groups or DIY pond dipping).

- To consult users on relevant occasions.

A Protecting and Enhancing Conservation Interest.

A(i)  To manage the meadows to improve their floristic diversity

- Cut the western meadows for hay each July or August and remove hay from site.

- Cut the Townside meadow in July/August and remove arisings.

- Investigate and, if feasible, introduce aftermath grazing of the meadows.

- Spring cut the wildflower seeded parts of the Family Area and cut and rake off the ‘hay crop’ in late July/August.

- Species diversity may be enhanced by the introduction of local provenance seed or plants grown on from locally sourced seed of a species suitable to the location.

A(ii)  To protect and enhance the sedge and reed beds

- Sedge beds and associated tall herb communities to be cut on a five year cycle, with approximately one fifth being cut each autumn.  Arisings to be collected for reptile hibernation and brooding sites.

- Reed areas to be allowed to develop further and managed on a 10 year cutting cycle.

- Reed development to be monitored.

- Water level to be managed to maintain water-logging.  Water level to be close to soil surface at the board walk and 30-45cm deep at the downstream end.

A(iii)  To protect and enhance the aquatic habitats on the Reserve

- Maintain close links with the Environment Agency, the River Thame Conservation Trust and the Freshwater Habitats Trust to ensure sympathetic future management of the Cuttle Brook and its banks and associated aquatic habitats.

- Work with the Environment Agency and others to deliver specific habitat improvement measures both within and adjacent to the Brook. Such measures may include: creation of riffle areas; selective re-profiling of the banks; creation of back-waters; creation of ponds or scrapes; etc.

- Seek funding and undertake or commission studies to develop a flood accommodation strategy that can best protect vulnerable properties while maximising the ecological potential of the Brook

- Maintain a fringe of coarse, bankside vegetation alongside most of the length of the Brook to provide cover and a relatively undisturbed wildlife ‘corridor’. River viewing points can be created/maintained but the overall aim will be to provide a wildlife corridor.

- Keep all water-bodies as litter free as possible.

- Set up a sampling regime and monitor the aquatic environment physically and biologically.

- Seek Environment Agency help with re-profiling of the bank alongside the Family Area.

- Seek Environment Agency help with establishing a riffle and pool system through the Family Area.

A Protecting and Enhancing Conservation Interest (continued)

A(iv)  To manage the existing tree stock

- Seek Forestry Commission grant aid and approval for a woodland management plan

- Introduce hedgerow trees at selected locations.

- Rides to be mown on a two year rotation in Cox’s Wood, with the northern and eastern rides being mown in alternate years.

- All hedges on site to be laid at irregular intervals as necessary to maintain them in good heart.

- As necessary, thin out plantations in accordance with the woodland management plan.

- Areas of scrub to be managed to maintain a variety of ages and a high edge to area ratio.

- To obtain necessary felling consent for thinning or coppicing operations and possibly grant aid from the Forestry Commission when needed

A(v)  To focus management on protecting and enhancing populations of ‘flagship’ species  where appropriate

- Consider introduction of appropriate species suitable to the site which are nationally scarce but locally abundant, due regard being taken to any licence arrangements pertaining to that species.

- Where locally or nationally important species or habitats are known to be present on the Reserve, management should be directed at maintaining and enhancing that feature, with advice being sought from the relevant experts.

A(vi)  To monitor the effects of management

- The LNR Management Committee, administered by Thame Town Council, should convene twice yearly to oversee the implementation of the management plan.

- The Management Committee to visit the Reserve at least once per annum.

- The management plan is to be kept under continuous review in the light of ongoing monitoring. However, any proposed changes must be with due regard to contractual and legal obligations.

A(vii) To acquire or manage additional land, particularly where this is adjacent to or of benefit to the purposes of Cuttle Brook local nature Reserve and / or the people of Thame

- When opportunity arises, and it is considered to be appropriate by the management committee, additional land will be acquired by ownership, lease or management agreement for inclusion as part of Cuttle Brook Reserve (irrespective of whether the land is suitable for LNR designation).

- The management committee will resist development on land where this may adversely affect the conservation or amenity value of the Reserve.

A(viii) To undertake studies and monitoring to gain a better knowledge of the environment, wildlife and individual habitats found on the Reserve.

- Organise annual botanical surveys of the meadows and the sedge and reed bed areas.

- Continue annual monitoring of ‘common’ birds each May, replicating the established method, and to encourage regular monitoring of other taxonomic groups.

- Set up a species recording system compatible with the Oxfordshire Biological Records Centre and encourage members of the public to record and report sightings.

- Encourage recording on the Reserve by experts and specialist societies.  Relevant bodies or individuals should be sought to help with recording of ‘difficult’ taxonomic groups.

- To encourage individuals to lead on monitoring groups of particular interest.

- A quarterly photographic survey to be carried out each year.

- All appropriate scientific and survey results to be made available through the Cuttle Brook LNR website.

- B Improving public access to the Reserve.

B(i)  To maintain an ‘all weather’ route through the Reserve

- When necessary, seek grant aid through an appropriate source.

- Implement works to maintain the surfaced, but unsealed, route along the Townside meadows to the wooden bridge and on to the Phoenix Trail.

- Maintain a mown grass path along the western meadows.

B(ii)  To improve access for those with special needs

- Regularly consult with representatives of local special needs groups to appraise the potential of the Reserve and the access improvements required.

- Work up schemes and bid for grant aid to achieve improvements identified by special needs group representatives.

B(iii)  To increase the availability and quality of information about the Reserve

- Ensure that an introductory leaflet can be down-loaded and printed off from the Cuttle Brook website.

- Produce and update species lists and other briefing documents of interest to specific groups and create an on-line resource about the Reserve.

- Maintain and update notice-boards and information displayed

- Publish current items as appropriate on the Reserve notice-boards and/or website.

- Publish regular press releases and/or use social media to maintain the Reserve profile locally.

B(iv) To maintain or improve existing access provision

- Carry out an annual inspection of all built structures and plan and carry out timely repairs as necessary.

- Maintain and/or replace bridges and other structures as required for public safety and convenience.

- Regularly inspect and maintain surfaced paths through the Reserve, including: clearance of over-hanging or encroaching vegetation; drainage; topping up of surface material

C Fostering understanding, appreciation and enjoyment of the Reserve.

C(i)  Promote multi-purpose usage of the Reserve

- Maintain links with the local schools to encourage usage of the Reserve as an educational facility.

- Encourage use of the Reserve by other community groups where this use is compatible with the aims of nature conservation.

- Maintain links with scouting and youth groups.

- Monitor levels of dog-walking, dog-fouling and disturbance. If necessary, work with dog-walking representatives to develop management methods to limit damaging impacts.

- Regularly litter-pick, and encourage visitors to do likewise, to protect wildlife and to maintain the amenity of the Reserve.

C(ii)  Explore other means of interpreting the Reserve

- Develop events on the Reserve.

- Encourage CBCV members to offer talks to groups as requested.

- Encourage usage of the Reserve by local groups.

- Develop and maintain an attractive and informative web-site that is regularly updated and a growing resource for study and enjoyment of the area.

D To increase community involvement in the Reserve.

D(i)  To encourage volunteer participation

- All Reserve publications are to encourage volunteer involvement with the Reserve and to include contact details for the Town Council and/or CBCV.

- Tasks should be designed for volunteer action wherever possible and appropriate.

- Opportunities should be sought for publicity for volunteer working through the local media.

- Organise specific skills and tool training as necessary.

D(ii)  To encourage formal and informal educational usage of the Reserve

- Wherever possible, support use of the Reserve by local schools.

- Maintain and improve facilities for education, such as the pond dipping platform .

- Encourage schools to take part in long-term monitoring of Cuttle Brook.

- Assist students with special studies undertaken on the Reserve.

D(iv)  To consult users on relevant occasions

- Widely publicise and consult on the draft management plan;  make copies available through the library, the Town Hall and websites.

2.  Maintain, add and update the information on the Cuttle Brook website

- Post details about volunteer and other Reserve events on the website and notice-boards and take down old information when it is out of date.